Group Project Report - Weekly Activity Log

CS3343

Group 13



Group Members:

|  |  |  |
| --- | --- | --- |
| Full Name | SID | Role |
| Luka Moderc | 55594415 | Project Manager |
| Andela Basic | 55594403 | Assistant Project Manager |
| Uros Cvijanovic | 55304127 | Testing Engineer |
| Phudis Dawieang | 55411086 | Programmer |
| Balaji Varun Aditya | 55304510 | Programmer |
| Jeffers Chan | 55606049 | Testing Engineer |

### 

### Weekly Activity Log

During brainstorming activities, we have assigned the workload and the parts of the project among our team members to handle.

We have utilized a Gantt chart to display the progress of each task phase by phase.

Throughout the development period, there are no overlapping activities within each phase. Thus, each activity depends on the activity of the previous phase. Such as, during the first two weeks of development of this project, the requirements collection depended on the ideas our team members have gathered.

Before the first phase of coding, 4 weeks are taken, and the first phase of test and coding takes 4 weeks. The second cycle takes 4 weeks before the final phase of documentation and deployment, which takes one week.

The following figure shows the weekly activity log over the course of the development of the project. Refer to the .xlsx file for the full Weekly Activity Log.

